# DevOps Lab Daily Summary

Date: 2026-05-24 (America/Toronto)

## 1. Objectives of the Day

Create and configure the first Kubernetes worker node.

Understand the role of worker nodes in Kubernetes architecture.

Join the worker node to the Kubernetes cluster.

Troubleshoot Kubernetes control plane operational issues.

Deploy the first Kubernetes workload.

## 2. Work Completed

Created the k8s-worker-1 Vagrant infrastructure.

Configured worker node networking using IP 192.168.56.40.

Created and standardized the worker Vagrantfile structure.

Created k8s-worker-bootstrap.sh automation script.

Installed and configured containerd on the worker node.

Installed kubeadm and kubelet on the worker node.

Configured Kubernetes kernel modules and sysctl settings.

Disabled swap during worker provisioning.

Successfully bootstrapped the worker VM using Vagrant.

Generated Kubernetes cluster join token.

Attempted worker node cluster join operation.

Diagnosed Kubernetes API server connectivity failure.

Investigated kubelet crash-loop issue on control plane.

Used journalctl to identify kubelet startup failure root cause.

Discovered swap reactivation after reboot on the control plane.

Disabled swap manually using swapoff -a.

Recovered Kubernetes control plane successfully.

Validated API server, etcd, scheduler, and controller manager recovery.

Successfully joined k8s-worker-1 to the Kubernetes cluster.

Validated multi-node Kubernetes cluster creation.

Deployed first Kubernetes workload using nginx Deployment.

Scaled Kubernetes Deployment replicas.

Observed Kubernetes scheduling and orchestration behavior.

## 3. Key Technical Concepts Learned

Difference between Kubernetes control plane and worker nodes.

Worker node role in workload execution.

Kubernetes orchestration architecture.

Pod scheduling concepts.

ReplicaSets and Deployments hierarchy.

Kubernetes desired-state model.

Kubelet operational dependency chain.

Static Pod architecture for control plane components.

Kubernetes control plane recovery process.

Importance of swap disabling in Kubernetes environments.

Flannel CNI networking behavior during node initialization.

Kubernetes node readiness lifecycle.

## 4. Difficulties Encountered

Worker node join failure due to Kubernetes API server unavailability.

Control plane API connection refused errors.

Kubelet service repeatedly crashing on the control plane.

Unexpected swap reactivation after VM reboot.

## 5. Solutions Implemented

Used systemctl and journalctl for Kubernetes troubleshooting.

Identified swap as root cause of kubelet failures.

Disabled swap manually using swapoff -a.

Restarted kubelet and restored control plane services.

Regenerated Kubernetes join token.

Successfully rejoined worker node after cluster recovery.

## 6. Kubernetes Cluster Status

k8s-control-plane → Ready

k8s-worker-1 → Ready/Initializing

Flannel networking operational.

CoreDNS operational.

Kubernetes API server operational.

Distributed multi-node Kubernetes cluster successfully created.

## 7. Operational Milestones Achieved

First Kubernetes worker node created.

First distributed Kubernetes cluster created.

First Kubernetes control plane recovery operation completed.

First successful Kubernetes node join operation.

First Kubernetes Deployment created.

First Kubernetes workload scaling operation completed.

## 8. Next Planned Steps

Validate worker node full Ready status.

Deploy additional Kubernetes workloads.

Learn Kubernetes Services and networking exposure.

Learn rolling updates and Deployment lifecycle management.

Integrate Kubernetes infrastructure into monitoring stack.

Permanently hard-disable swap on all Kubernetes nodes.

## 9. Overall Outcome

The DevOpsLab officially evolved into a distributed Kubernetes orchestration environment. The infrastructure now includes a functioning control plane, a worker node, container orchestration, workload scheduling, and operational Kubernetes troubleshooting experience. Major progress was achieved in understanding Kubernetes internals, operational dependencies, and cluster lifecycle management.